TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| As a buyer, I want to search and filter car parts by brand, model and price, so that I can quickly find what I need. Sprint 1 - Research & Validation (complete) Profile the Khayelitsha community and its transport economy Identify the problem and who it affects Design and run the Vehicle Part Accessibility survey (21 responses) Sprint 2 - Wireframes & MVP Planning (complete) Wireframe all 17 app screens (landing, home, about, contact, registration, login, reset password, profile, listing, details, cart, checkout, settings, view/edit listing, requests) Scope the MVP and agree the tech stack (React, Java, MySQL) Build the clickable prototype and collect design feedback Sprint 3 - Repository & Front-End (in progress) Day 1: Create the GitHub repository and project structure Day 2: Build the Landing Page, Home/Products, About Us and Contact Us screens in React Day 3: Build the Registration, Login, Reset Password and Profile screens in React Day 4: Build the Car Part Listing, Car Part Details, Cart and Checkout screens in React Sprint 4 - Back-End Integration (upcoming) Connect the React front-end to the Java backend and MySQL database | Front-end development in React — building out all 17 wireframed screens Designing a colour palette page for the app (assigned by our lecturer) | Community research, survey and business case (validated & presented) Wireframes for all 17 app screens MVP scope and tech stack agreed: React (VS Code), Java (IntelliJ IDEA), MySQL GitHub repository created and project structure set up |
| As a seller, I want to list my car parts with photos, condition and price, so that buyers can trust what they're buying. Sprint 3 - Front-End (in progress) Build the Settings, View Listing and Edit Listing screens in React Design a colour palette page for the app (assigned by our lecturer) Sprint 4 - Back-End Integration (upcoming) Connect listing, cart and checkout screens to the backend and database Optional: Requests and Create Car Part Request screens |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Finish building out the remaining React screens from the wireframes and get ready to connect them to the Java backend and MySQL database. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all repository and front-end work is tracked on the taskboard and committed to GitHub. |
| - What do we need to finish as a team? | Finish the remaining screens from the wireframe set and agree on the API structure before starting backend integration. |
| - Are there any bottlenecks or blockers to the flow of work? | None major — mostly just getting everyone comfortable with Git workflow and React component structure. |

LOGBOOK

| Date: | 28/07/2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Created the GitHub repository for PartLink and set up the initial project structure for the React front-end and Java backend, using the full 17-screen wireframe set as our design reference. |
|  | - What am I planning to complete between now and the next standup? | Start front-end development — build the Landing Page, Home/Products, About Us and Contact Us screens from the wireframes. |
|  | - What are my impediments (or risks or problems)? | Agreeing on a clear folder structure and branching strategy before the team started pushing code. |

| Date: | 29/07/2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Built the Landing Page, Home/Products, About Us and Contact Us screens in React based on the wireframes. |
|  | - What am I planning to complete between now and the next standup? | Continue front-end development — build the Registration, Login, Reset Password and Profile screens. |
|  | - What are my impediments (or risks or problems)? | Getting comfortable with React's component structure and making components reusable across similar screens. |

| Date: | 30/07/2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Built the Registration, Login, Reset Password and Profile screens in React. |
|  | - What am I planning to complete between now and the next standup? | Continue front-end development — build the Car Part Listing, Car Part Details, Cart and Checkout screens. |
|  | - What are my impediments (or risks or problems)? | Keeping the styling consistent across screens took longer than expected. |

| Date: | 31/07/2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Built the Car Part Listing, Car Part Details, Cart, Checkout, Settings, View Listing and Edit Listing screens in React, completing the core front-end pages from the wireframes. Received feedback from our lecturer to add a colour palette page to the app (not the business case). |
|  | - What am I planning to complete between now and the next standup? | Start connecting the front-end to the Java backend and begin backend development. Our lecturer also asked us to add a colour palette page to the app, so we'll design and build that too. The optional Requests and Create Request screens are still in the backlog. |
|  | - What are my impediments (or risks or problems)? | None major — just planning how the front-end will talk to the backend API. |