# Agile Team Charter

- Team Purpose & Vision Why do we exist as a team?

- Team mission:

To develop and launch a trusted digital marketplace (PartLink) that connects vehicle owners, mechanics, and small transport operators in Khayelitsha with verified car parts sellers, eliminating the “time-tax” and economic loss caused by fragmented sourcing.

- Success definition:

Success is achieved when the platform effectively reduces sourcing time for car parts, improves accessibility, and ensures reliable connections between users and verified sellers.

- Product / Service:

PartLink – a user-centric digital marketplace for sourcing verified car parts.

# Team Members & Roles

Who is on the team and how do we contribute?

Hillary Itlhabanyeng (Team Leader): Oversees project coordination, ensures quality of deliverables, and aligns technical vision with user needs.

Inam Klaas (Researcher): Conducts research, gathers evidence, and validates the automotive supply gap through community surveys.

Onika Gobane (Writer): Develops all documentation including business case, marketing strategy, and technical reports.

Siphesihle Khinase (Designer): Designs UI/UX and creates branding assets for the PartLink application.

# Ways of Working

How we work together day to day

  - Agile Framework

    - Kanban – Trello tool

  - Ceremonies

    - Daily stand-up meetings to discuss progress and blockers

    - Weekly Thursday meetings to review logbook and plan upcoming tasks

    - Sprint-based work approach aligned with deliverables

# Working Agreements

Rules we agree to follow as a team

We show up prepared and on time We respect timeboxes

We give constructive feedback We raise blockers early

We commit to continuous improvement

We maintain transparency in all tasks and progress We collaborate actively as a team

# Communication

How and when we communicate

- Primary channels:

WhatsApp (real-time updates), Google Docs (collaboration), Meetings

- Response-time expectations:

Quick responses on WhatsApp for urgent issues; structured updates during meetings

- Remote / hybrid norms:

Active participation in meetings, regular availability, and consistent updates on shared platforms

# Decision-Making

How decisions are made

- Consensus

- Product Owner final decision

- Team vote

- Agile Lead decides after input

Escalation path if we’re stuck:

Issues are first discussed in team meetings → escalated to Team Leader if unresolved

→ final resolution through group consensus

# Definition of Done (DoD)

When is work really “done”?

Work is aligned with project requirements Documentation is completed and reviewed Tasks are updated in the Agile logbook Deliverables meet quality standards

Team agreement that task objectives are achieved

# Core Values & Behaviours

How we treat each other Respect

Transparency Accountability Trust

Learning mindset Collaboration

# Risks & Constraints

What could impact our success?

- Known risks:

Incomplete research data, delays in deliverables, communication gaps

- Dependencies:

Community research insights, team collaboration, availability of tools

- Constraints (time, budget, tools, skills):

Limited time (academic deadlines), reliance on free tools, varying skill levels

# Review & Improvement

Keeping the charter alive

- Charter reviewed every:

◻ Quarter ◻ Retrospective ◻ Release Last updated:

# Team Commitment

Our agreement to this charter

By working on this team, we commit to the principles and agreements outlined above.

| Name | Signature/Agreement |
| --- | --- |
| Hillary Itlhabanyeng |  |
| Inam Klaas |  |
| Onika Gobane |  |
| Siphesihle Khinase |  |
| Sesethu Nciti | S.N |
| Nondumiso Ngobese | N.N |
| Liyabona Ngece | L.N |