TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| As a buyer, I want to search and filter car parts by brand, model and price, so that I can quickly find what I need. Sprint 1 - Research & Validation (complete) Profile the Khayelitsha community and its transport economy Identify the problem and who it affects Design and run the Vehicle Part Accessibility survey (21 responses) Sprint 2 - Design & Prototype (in progress) Design the mobile app wireframes for the search & filter screens Build a clickable prototype of the buyer search flow Get team feedback on the wireframes and refine the flow Sprint 3 - Build & Test (upcoming) Develop the search and filter functionality Conduct user testing on the prototype | Designing the PartLink app wireframes and building a clickable prototype for the buyer-search and seller-listing screens | Community research on Khayelitsha Problem identification (mechanics, car owners, transport operators, car users) Survey design & distribution (21 responses) Survey analysis & key insights Business idea, product features & value proposition Business case presentation delivered |
| As a seller, I want to list my car parts with photos, condition and price, so that buyers can trust what they're buying. Sprint 2 - Design & Prototype (in progress) Design the wireframe for the seller-listing screen Build a clickable prototype of the listing flow Sprint 3 - Build & Test (upcoming) Develop the listing upload functionality Test the listing flow with real users |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Turn our validated business case into a working design — build wireframes and a clickable prototype for the buyer-search and seller-listing screens. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all design and prototype work is tracked on the taskboard and shared with the team via WhatsApp and Trello. |
| - What do we need to finish as a team? | Finish the wireframes, turn them into a clickable prototype, and agree on which features to build first. |
| - Are there any bottlenecks or blockers to the flow of work? | Agreeing on the exact screens and features to prioritise for the first prototype. |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? | Reviewed the completed business case as a team (Hillary Itlhabanyeng (Team Leader), Inam Klaas (Researcher), Onika Gobane (Writer), Siphesihle Khinase (Designer)) and confirmed the PartLink concept is ready to move into design. |
|  | - What am I planning to complete between now and the next standup? | Start sketching wireframes for the buyer-search and seller-listing screens. |
|  | - What are my impediments (or risks or problems)? | Agreeing on which screens to prioritise first. |

| Date: |  |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Drafted wireframes for the search & filter screen and the seller-listing screen. |
|  | - What am I planning to complete between now and the next standup? | Turn the wireframes into a clickable prototype. |
|  | - What are my impediments (or risks or problems)? | Some team members were new to the prototyping tool, which slowed us down slightly. |

| Date: |  |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Built a clickable prototype covering the core buyer-search and seller-listing flows. |
|  | - What am I planning to complete between now and the next standup? | Test the prototype internally as a team and gather feedback. |
|  | - What are my impediments (or risks or problems)? | A few minor navigation issues in the prototype flow. |

| Date: |  |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Tested the prototype as a team and fixed the navigation issues we found. |
|  | - What am I planning to complete between now and the next standup? | Plan the first round of user testing with people outside the team. |
|  | - What are my impediments (or risks or problems)? | Limited time available to recruit test users before the next stand-up. |

| Date: |  |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Finalised the prototype and prepared it for user testing in the next sprint. |
|  | - What am I planning to complete between now and the next standup? | Begin building the real search/filter and listing functionality based on the tested prototype. |
|  | - What are my impediments (or risks or problems)? | None at this stage. |