TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| As a buyer, I want to search and filter car parts by brand, model and price, so that I can quickly find what I need. Sprint 1 - Research & Validation (complete) Profile the Khayelitsha community and its transport economy Identify the problem and who it affects Design and run the Vehicle Part Accessibility survey (21 responses) Sprint 2 - Wireframes & MVP Planning (complete) Wireframe all 17 app screens (landing, home, about, contact, registration, login, reset password, profile, listing, details, cart, checkout, settings, view/edit listing, requests) Scope the MVP and agree the tech stack (React, Java, MySQL) Build the clickable prototype and collect design feedback Sprint 3 - Repository & Front-End (in progress) Day 1: Create the GitHub repository and project structure Day 2: Build the Landing Page, Home/Products, About Us and Contact Us screens in React Day 3: Build the Registration, Login, Reset Password and Profile screens in React Day 4: Build the Car Part Listing, Car Part Details, Cart and Checkout screens in React Sprint 4 - Back-End Integration (upcoming) Connect the React front-end to the Java backend and MySQL database | Front-end development in React — building out all 17 wireframed screens Designing a colour palette page for the app (assigned by our lecturer) | Community research, survey and business case (validated & presented) Wireframes for all 17 app screens MVP scope and tech stack agreed: React (VS Code), Java (IntelliJ IDEA), MySQL GitHub repository created and project structure set up |
| As a seller, I want to list my car parts with photos, condition and price, so that buyers can trust what they're buying. Sprint 3 - Front-End (in progress) Build the Settings, View Listing and Edit Listing screens in React Design a colour palette page for the app (assigned by our lecturer) Sprint 4 - Back-End Integration (upcoming) Connect listing, cart and checkout screens to the backend and database Optional: Requests and Create Car Part Request screens |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Finish building out the remaining React screens from the wireframes and get ready to connect them to the Java backend and MySQL database. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all repository and front-end work is tracked on the taskboard and committed to GitHub. |
| - What do we need to finish as a team? | Finish the remaining screens from the wireframe set and agree on the API structure before starting backend integration. |
| - Are there any bottlenecks or blockers to the flow of work? | Nonmajor — mostly just getting everyone comfortable with Git workflow and React component structure. |

| Date: | 04/08/2026 |  |
| --- | --- | --- |
| Tuesday | 1. What did I complete since the last standup? | Hillary Itlhabanyeng left the group, so the three of us regrouped — Onika Gobane stepped up as team lead. Updated the Trello board to reflect the new sprint plan and reassigned Hillary's outstanding cards across the team. |
|  | 2. What am I planning to complete between now and the next standup? | Continue front-end development in React and start planning the PartLink brand and colour palette page requested by our lecturer. |
|  | 3. What are my impediments (or risks or problems)? | Redistributing Hillary's tasks and agreeing on who would take over as lead took up most of the day. |

| Date: | 05/08/2026 |  |
| --- | --- | --- |
| Wednesday | 1. What did I complete since the last standup? | Made strong progress on the PartLink brand — finalised the colour palette, logo usage and typography, and started building the colour palette page. |
|  | 2. What am I planning to complete between now and the next standup? | Finish the colour palette page and keep progressing the remaining React front-end screens. |
|  | 3. What are my impediments (or risks or problems)? | Deciding on a colour palette that matched our existing PartLink branding took a few rounds of revisions. |

| Date: | 06/08/2026 |  |
| --- | --- | --- |
| Thursday | 1. What did I complete since the last standup? | Completed the colour palette page and continued front-end development, tightening up styling consistency across the remaining screens. |
|  | 2. What am I planning to complete between now and the next standup? | Finish the last front-end screens and prepare to bring a new member onto the team. |
|  | 3. What are my impediments (or risks or problems)? | Front-end workload has been heavier with only three of us since Hillary left. |

| Date: | 07/08/2026 |  |
| --- | --- | --- |
| Friday | 1. What did I complete since the last standup? | Finished the core front-end development for the week and updated the Trello board accordingly. Welcomed Liyabona Ngece to the PartLink team as our newest member. |
|  | 2. What am I planning to complete between now and the next standup? | Onboard Liyabona onto Trello and the GitHub repository, brief her on the project history and business case, and assign her to upcoming backend-integration tasks. |
|  | 3. What are my impediments (or risks or problems)? | Nonmajor — just making sure Liyabona has everything she needs to get up to speed quickly. |