TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| As a buyer, I want to search and filter car parts by brand, model and price, so that I can quickly find what I need. Sprint 1 - Research & Validation (complete) Profile the Khayelitsha community and its transport economy Identify the problem and who it affects Design and run the Vehicle Part Accessibility survey (21 responses) Sprint 2 - Wireframes & MVP Planning (in progress) Day 1: Identify required pages and sketch layouts Day 2: Design homepage, login, product listing, seller dashboard and admin dashboard wireframes Day 4: Scope the MVP - core flow, success metrics and authentication process Sprint 3 - Prototype & Tech Stack (upcoming) Day 6: Build a clickable prototype, link screens and demonstrate the user flow Set up the React (frontend), Java (backend) and MySQL (database) development environment | Building the Day 3 wireframes into a clickable prototype (Day 6) on Trello Setting up the agreed tech stack: React (VS Code), Java (IntelliJ IDEA) and MySQL | Community research on Khayelitsha Problem identification (mechanics, car owners, transport operators, car users) Survey design & distribution (21 responses) Survey analysis & key insights Business idea, product features & value proposition Business case presentation delivered Day 1 wireframe planning (pages identified, layouts sketched) Day 2 wireframes (homepage, login, product listing, seller dashboard, admin dashboard) MVP scope defined (discovery & scoping, core flow, success metrics, authentication process) Tech stack decided: React (VS Code), Java (IntelliJ IDEA), MySQL |
| As a seller, I want to list my car parts with photos, condition and price, so that buyers can trust what they're buying. Sprint 2 - Wireframes & MVP Planning (in progress) Day 3: Design wireframes for the seller-facing screens Sprint 3 - Prototype & Tech Stack (upcoming) Day 6: Collect design feedback on the seller-listing prototype flow |  |  |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | Finish the Day 3 wireframes and turn them into a clickable prototype (Day 6), then confirm the React + Java + MySQL stack is ready for development. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No — all wireframe, MVP and prototype work is tracked on the Trello board and shared with the team via WhatsApp. |
| - What do we need to finish as a team? | Finish the Day 3 wireframes, build the clickable prototype, and make sure everyone has the agreed tools (VS Code, IntelliJ IDEA, MySQL) set up before coding starts. |
| - Are there any bottlenecks or blockers to the flow of work? | Getting the whole team, including our new member, aligned on the same tech stack and tools before development begins. |

LOGBOOK

| Date: | 21/07/2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | Welcomed Sesethu Nciti to the team as our new Researcher and briefed her on the PartLink business case so far (Hillary Itlhabanyeng (Team Leader), Sesethu Nciti (Researcher), Onika Gobane (Writer) and Siphesihle Khinase (Designer)). |
|  | - What am I planning to complete between now and the next standup? | Start Day 1 on Trello — identify the required app pages and sketch initial wireframe layouts. |
|  | - What are my impediments (or risks or problems)? | Getting Sesethu up to speed on the project history took a bit of extra time. |

| Date: | 22/07/2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | Completed Day 1 wireframe planning (pages identified, layouts sketched) and added the Day 2, Day 3 and Day 6 cards to the Trello backlog. |
|  | - What am I planning to complete between now and the next standup? | Move on to Day 2 — design wireframes for the homepage, login, product listing, seller dashboard and admin dashboard. |
|  | - What are my impediments (or risks or problems)? | Deciding how much detail to include in the admin dashboard wireframe. |

| Date: | 23/07/2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Finished the Day 2 wireframes (homepage, login, product listing, seller dashboard, admin dashboard) and added subtasks to the Day 1, Day 2, Day 4 and Day 6 Trello cards. |
|  | - What am I planning to complete between now and the next standup? | Start the Day 3 wireframes and begin scoping the MVP (Day 4) — core flow, success metrics and authentication. |
|  | - What are my impediments (or risks or problems)? | Coordinating Trello updates across the team so every card stays current. |

| Date: | 24/07/2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | Agreed on our tech stack — React in VS Code for the frontend, Java in IntelliJ IDEA for the backend, and MySQL for the database — and added a Tools & Technologies slide to the business case presentation. |
|  | - What am I planning to complete between now and the next standup? | Continue the Day 3 wireframes and move into Day 6 — building a clickable prototype, linking screens and demonstrating the user flow. |
|  | - What are my impediments (or risks or problems)? | None major — just confirming everyone has the right tools (VS Code, IntelliJ IDEA, MySQL) installed before we start coding. |